Contents

Summary	2

Understanding of requirements and scope	2

Modules list with features	2

Non-Functional Requirements	6

Indicative concept design	7

Technical Recommendations	9

Infrastructure recommendations	9

Assumptions	9

Delivery milestones	11

Success criteria	11

Total cost of ownership	12

Annexure	13

# Summary

Indexnine understands the critical need for a tailored Real Estate Sales CRM that streamlines lead management, qualification, sales pipeline tracking, and inventory management. Based on the comprehensive requirements outlined in the RFP, we propose a phased implementation approach that will deliver a robust, scalable solution.

# Understanding of requirements and scope

We have analyzed your business requirements for the Real Estate Sales CRM system and understand that the primary objectives include:

- Streamlining lead intake from multiple sources

- Implementing a robust lead qualification process

- Creating an efficient sales pipeline management system

- Developing comprehensive inventory, project onboarding, marketing, CRM, billing & accounting, sourcing, corporate, developer, and channel partner management capabilities

- Integrating communication workflows (CTI, WhatsApp, SMS, Email)

Based on the requirements shared on 7th April 2025, the scope of the entire phase is as follows.

# Modules list with features

| Module | Sub-module | Interface |
| --- | --- | --- |
| Application core framework | BE application code setup FE application code setup FE Theming setup FE Common components setup i18n setup Authentication layer setup Exception handling layer Logger setup |  |
| Infrastructure Setup | Repo setup CICD Pipeline setup Database setup Deployment infrastructure setup Domain setup |  |
| Project Onboarding | Evaluation Criteria | Web |
|  | Contracts/ Term sheet | Web |
|  | Approval Lifecycle | Web |
|  | Pipelines | Web |
|  | Collateral & Document Collection | Web |
|  | Inventory Collection | Web |
| Pre-sales Tech | CTI Integration | Web |
|  | Bulk Dialer Integration | Web |
|  | Lead Scoring | Web |
|  | Lead & Call Routing Engine | Web |
|  | Goal Tracking | Web & Mobile |
| Sales Tech | Walk-in Experience | Web & Mobile |
|  | Quotations | Web & Mobile |
|  | Approvals on Quotes & Bookings | Web & Mobile |
|  | Schemes / Offers | Web & Mobile |
|  | Bookings | Web & Mobile |
|  | Pipelines | Web & Mobile |
|  | Incentive Plan | Web & Mobile |
|  | Goal Tracking | Web & Mobile |
|  | Virtual walkthroughs, remote selling integration | Web |
| Mar-Tech | Lead Gen Connectors | Web |
|  | Marketing ROI | Web & Mobile |
|  | Bulk Marketing | Web |
|  | Goal Tracking | Web |
|  | Collateral Distribution | Web |
|  | Nurturing Engine | Web |
| Inventory | Inventory - Units & Pricing | Web & Mobile |
|  | Region Management | Web |
|  | Digital Collaterals | Web |
|  | Availability Management | Web |
|  | Access Control | Web |
| CRM Tech | Payments | Web & Mobile |
|  | Pipelines | Web & Mobile |
|  | Booking KYC | Web & Mobile |
|  | Booking Document Generation | Web & Mobile |
|  | Booking Document Store | Web & Mobile |
|  | Goal Tracking | Web & Mobile |
|  | Document Approvals | Web & Mobile |
| Billing & Accounting | Developer Invoicing (integrated with Tally) | Web |
|  | Developer Collections (integrated with Tally) | Web |
|  | CP Invoicing (integrated with Tally) | Web |
|  | CP Payments (integrated with Tally) | Web |
|  | Automated Incentive Payments | Web |
|  | Billed, Unbilled, Collected - Receivables | Web |
| Sourcing Tech | Onboarding | Web & Mobile |
|  | Clusters/ Regions | Web & Mobile |
|  | RM Geo Tracking | Web & Mobile |
|  | RM Visit Tracking | Web & Mobile |
|  | RM Performance | Web & Mobile |
|  | CP Performance | Web & Mobile |
|  | Weekly Predictions | Web & Mobile |
| Management | Project Insights | Web |
|  | Cluster/City-wise Insights | Web |
|  | CP Insights | Web |
|  | Ratio Analysis | Web |
| CP Tech | Onboarding | Web & Mobile |
|  | Leads | Web & Mobile |
|  | Visits | Web & Mobile |
|  | Conflict Management | Web & Mobile |
|  | Bookings | Web & Mobile |
|  | Invoicing | Web & Mobile |
|  | Collaterals | Web & Mobile |
|  | Branded Collaterals | Web & Mobile |
|  | Broadcasting | Web |
|  | Incentive Plans | Web |
| Customer Tech | EOI | Web |
|  | Digital KYC | Web |
|  | Payments - Offline | Web |
|  | Payments - Online | Web |
|  | Documentation | Web |
| Loan/ Fin-Tech | Leads | Web |
|  | Commission Plan | Web |
|  | Pipelines Tracker | Web |
|  | Document Management | Web |
|  | Invoicing to bank and broker | Web |
|  | Payouts to brokers | Web |
| Corporate Tech | Corporate Website | Web |
|  | Project Micro-sites with CMS | Web |
|  | Portal - Projects & Inventory | Web |
|  | Connection to Customer Tech | Web |
| Developer Tech | Dashboards & Reports | Web & Mobile |
|  | Approvals | Web & Mobile |
| Common Core | Workflows | Web |
|  | Other CRM Integrations (Salesforce, Sell.Do) | Web |
|  | 10 API Integration | Web |
|  | 10 Webhooks Integration | Web |
|  | Audits logs | Web |
|  | Reporting & Dashboards (10 Each) | Web & Mobile |
|  | Custom Attributes/ Fields | Web & Mobile |
|  | Role-Based Access Control | Web |
|  | Export import on Core Domain Objects - Leads, Site Visits, Inventory, Bookings Export - CSV format | Web |
|  | User Management | Web |

# Non-Functional Requirements

- Responsive Web UI, Tablet-friendly

- Role-based access control across services

- Cloud-agnostic (prefer AWS for initial deployment)

- Observability (logging, metrics)

- Scalability, Availability, Concurrency, Reliability

- Performance Testing

- Security testing

- Web and Mobile application Usability & Accessibility

- REST Standard - Level 2

- Sonarqube - Code quality, vulnerability, code smells.

Note: NFR like Performance testing, Scalability, Availability, Concurrency, Reliability will be discussed and agreed mutually in the Discovery and Design Phase

Hypercare will be provided for 60 days post go live (R4) or 75 days from UAT sign off whichever is earlier. Hypercare period is to fix any bugs and to provide support to end users to help them to adopt the system. Changes if any in this period will be treated as change requests.

Out of scope

- All items that are not listed in the above scope.

# Indicative concept design

Please note: This is an indicative concept only and final design may vary from the concept.

# Technical Recommendations

The following technology stack is considered for the estimation.

- Frontend: ReactJS

- Backend: NestJS framework, Node.js

- Mobile: Flutter

- Database: MongoDB/Postgres

- Infrastructure: AWS (CloudFront, EC2/EKS, VPC, Route53), Terraform for IaC

- DevOps: CI/CD pipelines, containerized deployments (Docker/Kubernetes)

- Observability setup

# Infrastructure recommendations

The following infrastructure is recommended for development and production.

- Application Hosting:

  - Website and backend services hosted on AWS S3, EKS, and EC2

- Data Management:

  - Persistent storage and caching via RDS, ElastiCache, and S3

- Traffic Routing & Security:

  - Application served through Route 53, API Gateway, Network Load Balancer (NLB), and AWS Security Groups

- Monitoring & Observability:

  - Leveraging Amazon CloudWatch for real-time insights and performance tracking

Indicative costs:

Year 1: ₹10 Lakhs + GST

Subsequent Years: ₹30 Lakhs + GST annually

Please note: Note: Infrastructure will be provisioned, owned, and paid for separately by Justo. These are estimated costs based on expected usage.

# Assumptions

Development & Deployment methodology

The platform will be used by a single tenant only. Hence multi-tenancy is not considered in any of the layers like - Infrastructure, WEB Application BE Application, Mobile Application, Database, White labeling and any other multi-tenancy feature.

Authentication setup

The authentication feature will not have any external services integrated like social login using gmail or facebook, it will use JWT header based authentication. The OTP will be sent via SMS and Email using the communication channels that the platform will have integrated.

Hence, SSO, Social Login, oAuth or any other external service integration is out of scope.

Label / Locale Management (I18n)

The data will be stored and displayed only in English. The static content on the web pages can be in multilingual format. Indexnine will produce a mapping file of English-Other language for verification by Justo.

Users management

The platform will manage the users internally and there will be no external identity providers or services integrated for any user management operations.

API support for external lead creation

The authorization mechanism for the external services will be JWT based and there will be no client management on GUI. We will need more details on external services integrations.

Import & Export

Only the CSV file type is considered.

Existing data migration

Any existing data migrating into the new platform is out of scope in this phase.

Other Key Assumptions

- Client will provide timely access to key stakeholders for interviews and feedback

- Client will provide necessary access to third-party systems for integration

- Client will assign a dedicated project coordinator for day-to-day communication

- Client will allocate resources for user acceptance testing

- The scope of requirements will remain stable throughout the development phases

- Any changes to requirements will be managed through a formal change control process

- Client will provide the necessary brand guidelines and content for the user interface

- Client will be responsible for any third-party subscription costs (Mailgun, Pinnacle, etc.)

- Client will provide necessary infrastructure and access for deployment

# Delivery milestones

| Phases | May – Sep’25 | Oct’25 – Jan’26 | Feb - May’26 | Jun - Sep’26 | Oct - Nov’26 |
| --- | --- | --- | --- | --- | --- |
| UX + VD + Discovery | Phase 1 |  |  |  |  |
| Architecture Design + Application scaffolding |  |  |  |  |  |
| Lead, Goal, Call, CP, Dashboard, Report Management Access & Security |  |  |  |  |  |
| UAT & Go Live | R1 |  |  |  |  |
| Lead & Sales Management Marketing & Engagement Onboarding & Access Management Regional & Organizational Structure Access & Security |  |  |  |  |  |
| UAT & Go Live |  | R2 |  |  |  |
| Inventory & Pricing Finance & Payments Insights & Reporting Automation & Workflows Access & Security |  |  |  |  |  |
| UAT & Go Live |  |  | R3 |  |  |
| Sales & Performance Tracking Marketing & ROI Analysis Finance & Payments Financial Insights & Analysis CRM & Third-Party Integrations Compliance & Approval Management Collateral & Data Collection Customer & Sales Experience Digital Presence & Customer Access |  |  |  |  |  |
| UAT & Go Live |  |  |  | R4 |  |
| Hypercare |  |  |  |  |  |

# Updated delivery timetable

| Phases | Jun – Nov’25 | Dec’25 – Feb’26 | Mar - Apr’26 | May - Sep’26 | Oct – Dec’26 |
| --- | --- | --- | --- | --- | --- |
| UX + VD + Discovery | Phase 1 |  |  |  |  |
| Architecture Design + Application scaffolding |  |  |  |  |  |
| Lead, Goal, Call, CP, Dashboard, Report Management Access & Security |  |  |  |  |  |
| UAT & Go Live | R1 |  |  |  |  |
| Digital EOI for pre-launch CP & employee dashboard Developer Dashboard |  |  |  |  |  |
| UAT & Go Live |  | R2 |  |  |  |
| Lead & Sales Management Marketing & Engagement Onboarding & Access Management Regional & Organizational Structure Access & Security |  |  |  |  |  |
| UAT & Go Live |  |  | R3 |  |  |
| Inventory & Pricing Finance & Payments Insights & Reporting Automation & Workflows Access & Security |  |  |  |  |  |
| UAT & Go Live |  |  |  | R4 |  |
| Other services |  |  |  |  | R5 |

# Success criteria

- Discovery and design phase

Indexnine will commence the project with a comprehensive Discovery and Design phase to establish a solid foundation for the Real Estate Sales CRM development. This structured approach ensures alignment between business requirements and the technical solution. Our team will conduct the following discovery activities

- Stakeholder interviews

- Persona development

- Journey mapping

Following the discovery phase, Indexnine will execute a two-iteration design process:

- First Iteration Deliverables:

  - Initial wireframes for core system workflows

  - Preliminary clickable prototype demonstrating key user journeys

  - Justo will review and provide consolidated feedback within 5 business days

- Second Iteration Deliverables:

  - Refined wireframes incorporating stakeholder feedback

  - Enhanced clickable prototype with improved user experience elements

  - Final documentation of design decisions and rationale

  - Justo commits to reviewing and providing final sign-off within 5 business days of receiving the completed wireframes and clickable prototype

Any iterations beyond this will be treated as a change request.

- Build and Go Live

Indexnine will deliver the product based on the signed off requirements, wireframes from design phase. Justo will conduct UAT before each release. The acceptance will be based on following

- The signed off functionality post discovery and design phase will be the basis for UAT and final sign off

- The system successfully integrates with all specified third-party services

- The web application is responsive and functions correctly on desktop, tablet, and mobile devices

- All specified user roles and permissions function as required

- All documentation has been delivered and approved

- User training has been completed

- No critical or high-priority bugs remain unresolved

Any changes to requirements will be managed through a formal change control process

# Total cost of ownership

The Total cost of ownership for the development, delivery and adoption will be INR 7.7 crores + GST (INR seven crore and seventy lacs + GST).

Note: Some of the costs provided herein are estimates based on anticipated usage. All maintenance, infrastructure, and other related costs shall be borne separately by Justo. The necessary infrastructure shall be provisioned, owned, and funded independently by Justo.

Payment Schedule:

We propose the following payment schedule:

- 10% upon contract signature

- 25% upon R1 go live

- 20% upon R2 go live

- 20% upon R3 go live

- 20% upon R4 go live

- 5% upon completion of 60 days of Hypercare

Validity:

This commercial offer is valid till 31st October, 2025

# Annexure

The calculations are provided as indicative total cost of ownership of Project Manthan.

| Justo Total cost of ownership for Project Manthan over 24-month period |  |  |
| --- | --- | --- |
| Indexnine cost sheet | Cost w/o GST | DETAILS |
| Contract signature | ₹ 63,00,000 | First Phase - Contract Signature |
| R1 (corresponding to P0 items) | ₹ 1,57,50,000 | Release 1 - Architecture design, application scaffolding, Lead management, Goal tracking, Access , security |
| R2 (corresponding to P1 items) | ₹ 1,26,00,000 | Release 2 - Lead & Sales Management,Marketing & Engagement, Onboarding & Access Management, Regional & Organizational Structure,Access & Security |
| R3 (corresponding to P1 items) | ₹ 1,26,00,000 | Release 3 - Inventory & Pricing,Finance & Payments,Insights & Reporting, Automation & Workflows, Access & Security |
| R4 (corresponding to P4 items) | ₹ 1,26,00,000 | Release 4 - Sales & Performance Tracking, Marketing & ROI Analysis, Finance & Payments, Financial Insights & Analysis, CRM & Third-Party Integrations, Compliance & Approval Management, Collateral & Data Collection, Customer & Sales Experience, Digital Presence & Customer Access |
| Final payment | ₹ 31,50,000 | Final Phase - Hypercare |
| Total development Cost | ₹ 6,30,00,000 |  |
| Maintenance & other costs ** |  |  |
| Maintenance Cost for 2 years post-development | ₹ 60,00,000 |  |
| Cost of external functional consultant | ₹ 40,00,000 |  |
| Total delivery cost | ₹ 1,00,00,000 |  |
| Infra Cost - Expected annual spend for Production (AWS/Azure hosting with DevOps) |  |  |
| 2025-26 | ₹ 10,00,000 |  |
| 2026-27 | ₹ 30,00,000 |  |
| Total Operation Cost | ₹ 40,00,000 |  |
| TOTAL COST OF OWNERSHIP | ₹ 7,70,00,000 |  |